ResumeForge AI - Development Plan

Phase 1

│

├── Sprint 1 - Project Setup

├── Sprint 2 - Authentication

├── Sprint 3 - Career Profile

├── Sprint 4 - Resume Builder

├── Sprint 5 - Resume Templates

├── Sprint 6 - PDF Engine

├── Sprint 7 - AI Assistant

├── Sprint 8 - ATS

├── Sprint 9 - JD Matcher

└── MVP Release 🚀

Sprint 1 - Project Setup

Goal

Create the entire foundation.

Deliverables

✅ Monorepo

✅ Next.js

✅ NestJS

✅ PostgreSQL

✅ Prisma

✅ Docker

✅ JWT

✅ Swagger

✅ ESLint

✅ Prettier

✅ Husky

✅ GitHub Actions

✅ Environment Config

✅ Shared Packages

Folder Structure

ResumeForgeAI/

apps/

web/

api/

packages/

ui/

shared/

prompts/

types/

docs/

database/

docker/

scripts/

.github/

Sprint 2 - Authentication

Deliverables

Register

Login

JWT

Refresh Token

Forgot Password

Email Verification

Logout

Profile

Database

User

RefreshToken

Sprint 3 - Career Profile

Deliverables

Personal Details

Education

Skills

Experience

Projects

Certificates

Languages

Achievements

Remember

Career Profile = Master Data

Resume = View

Sprint 4 - Resume Builder

Deliverables

Create Resume

Multiple Resumes

Templates

Resume Sections

Auto Save

Version History

Preview

Sprint 5 - Resume Templates

Deliverables

ATS Classic

Modern

Minimal

Sprint 6 - PDF Engine

Deliverables

Generate PDF

Download

Print

One Page

Two Page

Sprint 7 - AI Assistant

Deliverables

Summary

Experience

Projects

Achievements

ATS Suggestions

Providers

Ollama

Gemini

OpenRouter

Sprint 8 - ATS

Deliverables

ATS Score

Keywords

Grammar

Formatting

Suggestions

Sprint 9 - JD Match

Deliverables

Upload JD

Extract Skills

Compare Resume

Improve Resume

MVP Complete

User can

Create Account

↓

Career Profile

↓

Create Resume

↓

Generate AI Summary

↓

Improve Experience

↓

ATS Check

↓

JD Match

↓

Download PDF

Tech Stack

Frontend

Next.js 15

TypeScript

TailwindCSS

shadcn/ui

React Hook Form

Zod

TanStack Query

Zustand

React PDF

Backend

NestJS

Prisma

PostgreSQL

JWT

Passport

Swagger

Class Validator

AI

Ollama

Gemini

OpenRouter

Deployment

Frontend

Vercel

Backend

Railway

Database

Neon

Storage

Cloudflare R2 (later)

Git Workflow

main

develop

feature/*

Example

feature/auth

feature/profile

feature/resume

feature/assistant

feature/pdf

Coding Standards

Every Feature

Controller

↓

Service

↓

Repository

↓

Prisma

Never

Controller

↓

Prisma

Frontend

Every Feature

feature/

components/

hooks/

types/

api/

store/

validators/

API

Controller

↓

DTO

↓

Service

↓

Repository

AI

Resume Module

↓

Assistant Service

↓

AI Provider

↓

Response

↓

Validation

Project Timeline

| Week | Goal |
| --- | --- |
| 1 | Project Setup |
| 2 | Authentication |
| 3 | Career Profile |
| 4 | Resume Builder |
| 5 | Templates |
| 6 | PDF |
| 7 | AI |
| 8 | ATS |
| 9 | JD Match |
| 10 | Testing & Deployment |

Estimated Lines of Code

| Module | Approx. LOC |
| --- | --- |
| Frontend | 18,000–22,000 |
| Backend | 12,000–15,000 |
| Shared | 2,000 |
| Total | ~35,000 LOC |

⭐ Important Change I Recommend

After seeing the complete design, I would make one major improvement before writing any code.

Instead of a standard monorepo, use TurboRepo.

ResumeForgeAI/

apps/

web/

api/

packages/

ui/

shared/

prompts/

config/

eslint-config/

tsconfig/

Why?

- Shared TypeScript configuration

- Shared ESLint configuration

- Shared UI components

- Shared DTOs and types

- Faster builds with caching

- Easy future expansion (CLI, Portfolio App, Admin Panel)

This structure is used by companies like Vercel, and it fits your long-term vision.